## Slide 1
Preparation
Management
Closing
Initial phase
Analysis and validation phase
Planning phase
Execution phase
Closing phase
1. Document the change request
2. Pre-validate the change request
3. Analyze impacts and risks
4. Validate the change request
5. Incorporate the change request in the planning
6. Validate the change request planning
7. Implement the change request
8. Close the change request
9. Approve the change request closing
10. Update the follow-up
Problems register
Bad idea
OK
Risk monitoring
Too many negative impacts
OK
Stakeholders
Change Manager
Change validator
Change implementer